Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 30 June 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Stock Trading App |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | As a user, I can register using my name, email and password. | 2 | High | Shaik Galeeb Shaheed,Thappiti Narasinga Rao,Sadala Dhanush,Nagelli Kavya,Modukuri Sudhakar. |
| Sprint-1 | Registration | USN-2 | As a user, I can securely store my account information. | 2 | High | Shaik Galeeb Shaheed,Thappiti Narasinga Rao,Sadala Dhanush,Nagelli Kavya,Modukuri Sudhakar. |
| Sprint-1 | Login | USN-3 | As a user, I can log into the application securely. | 2 | High | Shaik Galeeb Shaheed,Thappiti Narasinga Rao,Sadala Dhanush,Nagelli Kavya,Modukuri Sudhakar. |
| Sprint-1 | Dashboard | USN-4 | As a user, I can view my dashboard after login. | 2 | High | Shaik Galeeb Shaheed,Thappiti Narasinga Rao,Sadala Dhanush,Nagelli Kavya,Modukuri Sudhakar. |
| Sprint-2 | Stocks | USN-5 | As a user, I can view all available stocks. | 2 | High | Shaik Galeeb Shaheed,Thappiti Narasinga Rao,Sadala Dhanush,Nagelli Kavya,Modukuri Sudhakar. |
| Sprint-2 | Buy Stocks | USN-6 | As a user, I can buy stocks using my available balance. | 3 | High | Shaik Galeeb Shaheed,Thappiti Narasinga Rao,Sadala Dhanush,Nagelli Kavya,Modukuri Sudhakar. |
| Sprint-2 | Sell Stocks | USN-7 | As a user, I can sell purchased stocks. | 3 | High | Shaik Galeeb Shaheed,Thappiti Narasinga Rao,Sadala Dhanush,Nagelli Kavya,Modukuri Sudhakar. |
| Sprint-2 | Portfolio | USN-8 | As a user, I can view my portfolio holdings. | 2 | High | Shaik Galeeb Shaheed,Thappiti Narasinga Rao,Sadala Dhanush,Nagelli Kavya,Modukuri Sudhakar. |
| Sprint-3 | Transactions | USN-9 | As a user, I can view transaction history. | 2 | Medium | Shaik Galeeb Shaheed,Thappiti Narasinga Rao,Sadala Dhanush,Nagelli Kavya,Modukuri Sudhakar. |
| Sprint-3 | Watchlist | USN-10 | As a user, I can add or remove stocks from my watchlist. | 3 | High | Shaik Galeeb Shaheed,Thappiti Narasinga Rao,Sadala Dhanush,Nagelli Kavya,Modukuri Sudhakar. |
| Sprint-3 | Navbar & Routing | USN-11 | As a user, I can navigate between pages easily. | 1 | Medium | Shaik Galeeb Shaheed,Thappiti Narasinga Rao,Sadala Dhanush,Nagelli Kavya,Modukuri Sudhakar. |
| Sprint-4 | Admin Panel | USN-12 | As an admin, I can add new stocks. | 3 | High | Shaik Galeeb Shaheed,Thappiti Narasinga Rao,Sadala Dhanush,Nagelli Kavya,Modukuri Sudhakar. |
| Sprint-4 | Admin Panel | USN-13 | As an admin, I can edit stock details. | 2 | High | Shaik Galeeb Shaheed,Thappiti Narasinga Rao,Sadala Dhanush,Nagelli Kavya,Modukuri Sudhakar. |
| Sprint-4 | Admin Panel | USN-14 | As an admin, I can delete stocks. | 2 | High | Shaik Galeeb Shaheed,Thappiti Narasinga Rao,Sadala Dhanush,Nagelli Kavya,Modukuri Sudhakar. |
| Sprint-4 | Dashboard Analytics | USN-15 | As a user, I can view balance, portfolio value and stock statistics. | 3 | Medium | Shaik Galeeb Shaheed,Thappiti Narasinga Rao,Sadala Dhanush,Nagelli Kavya,Modukuri Sudhakar. |
| Sprint-4 | Security | USN-16 | As a developer, I can secure APIs using JWT authentication. | 3 | High | Shaik Galeeb Shaheed,Thappiti Narasinga Rao,Sadala Dhanush,Nagelli Kavya,Modukuri Sudhakar. |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 2 Days | 25 Jun 2026 | 26 Jun 2026 | 20 | 26 Jun 2026 |
| Sprint-2 | 20 | 2 Days | 27 Jun 2026 | 28 Jun 2026 | 20 | 28 Jun 2026 |
| Sprint-3 | 20 | 1 Day | 29 Jun 2026 | 29 Jun 2026 | 20 | 29 Jun 2026 |
| Sprint-4 | 20 | 1 Day | 30 Jun 2026 | 30 Jun 2026 | 20 | 30 Jun 2026 |

# Velocity

Project Duration: 6 Days

Total Story Points: 80

Velocity: 80 Story Points

Average Velocity (AV) per day:

AV = Total Story Points / Sprint Duration

AV = 80/6

AV = 13.33 Story Points Per Day

# Burndown Chart:

A Burndown Chart is a graphical representation of the remaining work versus time during the development of the Stock Trading App. It helps track daily project progress, monitor sprint completion, and ensure that all planned features are completed within the scheduled timeline.

For this project, the burndown chart demonstrates the steady completion of user authentication, stock management, portfolio tracking, watchlist management, trading operations, and admin functionalities from 25 June 2026 to 30 June 2026.

# Burndown Data

| Date | Remaining Story Points |
| --- | --- |
| 25 Jun 2026 | 80 |
| 26 Jun 2026 | 60 |
| 27 Jun 2026 | 45 |
| 28 Jun 2026 | 25 |
| 29 Jun 2026 | 10 |
| 30 Jun 2026 | 0 |

## Sprint-wise Work Completed

### Sprint 1 (25–26 June)

- Project setup

- MERN configuration

- User Authentication

- MongoDB connection

20 Story Points

### Sprint 2 (27–28 June)

- Stock Listing

- Buy/Sell Stocks

- Portfolio

- Transactions

20 Story Points

### Sprint 3 (29 June)

- Watchlist

- Dashboard

- Charts

20 Story Points

### Sprint 4 (30 June)

- Admin Panel

- Add/Edit/Delete Stocks

- Final Testing

- Bug Fixes

- Documentation

20 Story Points

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts